## Slide 1: Cloudgineers
Jackson Gray
Carnell Greenfield
Jaden Jefferson
Nick Miller
Kelly Payne

## Slide 2: Summary
Method: Using OpenStack and Kubernetes to set up a private cloud
Process: Install and configure software
Goal: Create a private cloud

## Slide 3: Kubernetes & OpenStack
OpenStack
Set of open-source cloud computing software components
Which manage
  Compute Resources
  Storage
  Orchestration
  And many more cloud computing services.
Kubernetes
An open-source container management tool
Automates
  Container deployment
  Container scaling and descaling
  Container load balancing.

## Slide 4: Basic Architecture

## Slide 5: Complete OpenStack Architecture Model

## Slide 6: Epics Worked On This Cycle
Physical Power Edge Servers
Linux Operating System
Dell Remote Access Controller
Server Network

## Slide 7: Future Epics Being Pulled In For Cycle 2
ALL previous features
Rack Cabinet
OpenStack Playground
Base OpenStack Deployment
User Dashboard, Identity Access Management, Networking Serve, Computing Service, Imaging Service, Block Storage Service, Object Storage Service

## Slide 8: Dell Remote Access Controller
Installation and Walkthrough
RAID Configuration
Disk Encryption
IDRAC Server Profile
Hardware Monitoring
Virtual Media

## Slide 9: Physical Power Edge Servers
Configure Wiring for all 3 servers
New coat of thermal paste applied to CPU heatsinks within servers
This feature is pretty straight forward for work needed. More stories may come from this

## Slide 10: Server Network
Get IP Address Configured
Get LAN up and running
Restricted VLAN subnet for only 48 ports
Server Port-Based Address Allocation
Connect Servers to LAN
Setting up the overall physical and virtual network infrastructure for the servers and cloud platforms to be hosted on.

## Slide 11: Server Room Setup: Rack Cabinet
Access Point to Enter Cabinet
Stabilizing Roll Out Trays
Inserting Dell Servers
Inserting Cisco Switch

## Slide 12: OpenStack Playground
POC: MicroStack
POC: DevStack
Single Node Deployment
Lab Creation
Provide a place of learning for both future OpenStack Sysadmins and Users
Miniature OpenStack environment to use as a playground.
A mini single node version of OpenStack for future engineers and developers to use and learn OpenStack in a supervised environment.
Users of this platform will learn how use key components such as Horizon, Nova, Keystone, Glance, Neutron, and Cinder.

## Slide 13: Base OpenStack Deployment
Future Stories currently being created
Further assessment and team discussion needed on definition of done for 'Base' deployment.
Will begin next sprint (4) on March 6th

## Slide 14: Other Epics
OpenStack Components
Continuous Learning
Continuous Improvements

## Slide 15: Other Epics/Features
User Dashboard
Identity Access Management
Networking Service
Computing Service
Imaging Service
Block Storage Service
Object Storage Service
Configuration and installment of each key component in OpenStack
Will begin sprint 5 on March 20th
Neutron

## Slide 16: Continuous Learning
We have continuous learning as we investigate OpenStack and all the components that are included.
ThePhoto by PhotoAuthor is licensed under CCYYSA.

## Slide 17: Continuous Improvements
Hardware Requests-1
As we progress, through our project we will include more task.
ThePhoto by PhotoAuthor is licensed under CCYYSA.

## Slide 18: Stories from Sprint 1
Story | Summary | Hours | Overall Status
Research Kubernetes and Initial OpenStack Findings | Actively researching OpenStack software and private cloud setup options. | P: 1 A: 1 | Collab
Access for desktop | Requesting access to desktop so that we can download needed software and sign in directly to servers. | P: 2 A: 2 | Collab
Configure wiring for Dell PR710/30 | Downloaded manuals for each system and reading to see how the servers are connected | P: 3 A: 3 | Collab
Get network up and running | When the software is downloaded and systems are configured, we should be able to access the server remotely. | A:4 P:- | Collab
Operating System Installation | Linux is the operating system we are installing. | P: 2 A: 2 | Collab

## Slide 19: Stories from Sprint 2
Story | Summary | Hours | Overall Status
Operating System Installation | Linux is the operating system we are installing. | P: 2 A: 3 | Done
KVM installation | Configuration and installation of KVM | P: 2 A: 2 | Done
IDRAC6 Installation and Walk through | The IDRAC6 basic configurations for settings | P: 2 A: 2 | Done
Find COM Port for 2960-SC Switch | Download port driver to connect to Switch | A: 1 P: 1 | Done
Check for RAID configurations | Check to make sure RAID has been downloaded on all three servers and that the basic configurations are in place. | P: 3 A: 4 | Done
Get LAN Up and Running | Port driver installation to get LAN up and running | P: 4 A: - | Collab

## Slide 20: Management Plans
Identify and evaluate areas for improvement
  Knowledge gaps, potential roadblock
  Proactively address issues moving forward
Address improvements through individual tasks
  Connect back to team-oriented stories
Continuous Research and Learning
  All engineers
  Sharing findings with the group
Continuous Improvements
Documentation for process of developing a cloud
End of Cycle
  Hour adjustments and cumulative reporting

## Slide 21: Risk Analysis & Mitigation
Primary risk: Lack of time for team members to work on project
  Look ahead and plan around individual schedules
  Communicate early with team about conflicts
Secondary risks: Hardware failures, organizational meddling, requirement issues
  Organization is not unpredictable
  Requirements are loose, time frame is forgiving

## Slide 22: What did we learn?
How to configure the iDRAC for the servers and that iDRAC6 has much more involvement than we realized
How to download and install Ubuntu on a flash disk
Not to initialize the RAID as that will cause you to have to reinstall Ubuntu and KVM again.

## Slide 23: Conclusions:
The OpenStack and iDRAC6 are more detailed than we realized however when we get these uploaded and configured our private cloud will be up and running.

## Slide 24: Q & A